**Test Plan With Requirements for Tira Beauty**

**Web Application URL**: https://www.tirabeauty.com/  
**Prepared by**: B. Swaroop  
**Date**: 5/8/2025

**1. Test Plan Identifier**

TP-TiraBeauty-2025-v1

**2. Introduction**

This test plan is prepared for the Tira Beauty web application, an online shopping platform that provides a space to buy products such as for our face, eyes, lips, nose, hair etc.. . The purpose of this testing is to validate the functionality, usability, and performance of the application.

**3. Test Items**

User Login and Authentication

Contact Us

Site Navigation

UI Testing

Correctness of the links (Redirecting to where the user want)

**4. Features to be Tested**

Valid login scenarios

Navigation to home page

Parts of the UI

Security of user credentials (e.g., session handling)

Responsiveness on different browsers and devices

**5. Features Not to be Tested**

Backend database validation (assuming no database access)

Performance under load beyond standard use

**6. Approach**

Manual testing

Functional testing based on positive and negative test scenarios

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behavior

Regression testing for critical workflows

**7. Item Pass/Fail Criteria**

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

**8. Suspension Criteria and Resumption Requirements**

NA

**9. Test Deliverables**

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

**10. Environmental Needs**

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

**11. Responsibilities**

**Test Lead: Vaishali Sonanis**— planning, reporting

**Testers**: B Swaroop— execute test cases, log defects

**Developers** Nitin Ramesh — fix and verify defects

**12. Schedule**

| **Activity** | **Timeline** |
| --- | --- |
| Test Planning | 5/8/2025 |
| Test Case Design | 10/8/2025 |
| Test Execution | 20/8/2025 |
| Bug Reporting & Retest | 30/8/205 |
| Test Closure | 10/9/2025 |

**13. Risks and Contingencies**

No risk

**14. Approvals**

**Test Lead**: Vaishali Sonanis

**Project Manager**: Nawaz